TECHNICAL DECISION MEMO

# TaxTrack Confidence-Scored Extraction and Focused Re-read Workflow

Feasibility analysis, corrected decision logic, and implementation recommendation

Decision: Proceed to a controlled pilot after redesigning the confidence gates

Scope: Gemini field extraction, TIN/Name masterfile validation, rescue, and review

Date: 30 July 2026

Status: GO for prototype and shadow mode; NO-GO for production automation as currently drawn

# Executive decision

VERDICT: The workflow is technically feasible and fits the direction of the existing TaxTrack architecture. It is not safe to deploy exactly as shown. The 95% extraction threshold must be a hard gate, confidence must be calibrated against labeled forms, and masterfile outcomes must remain separate from extraction certainty.

The narrative's core policy is sound: do not call a TIN or Name mismatch a legitimate form error until the system is sufficiently certain that it read the form correctly. The focused re-read and human-review branches are practical safeguards.

- Use three independent layers: read confidence, reference comparison, and final business disposition.

- Apply >= 95 as a non-compensable gate. A strong masterfile signal must never offset an uncertain read.

- Treat Gemini-provided confidence as a raw signal, not a verified probability, until it has been calibrated on TaxTrack's labeled BIR 2307 data.

- Reuse the current structured-output, crop-based signer verification, masterlist lookup, audit, and override foundations; add field-level attempts, explicit review states, and masterfile ambiguity handling.

# 1. Intended business rule

The requested behavior can be stated as a field-level decision policy. Every extracted field receives a read-confidence score and source evidence. Only TIN and Name fields are compared with the masterfile. A masterfile comparison may be calculated early for diagnostics, but it must remain provisional until the read-confidence gate is satisfied.

- First read. Extract the field value, its location/evidence, and a raw confidence signal.

- High confidence (C1 >= 95). Accept the transcription as trusted, subject to deterministic format and cross-field validation.

- Medium confidence (80 <= C1 < 95). Re-read only the uncertain field with a focused prompt and cropped source region.

- Low confidence (C1 < 80). Route immediately to review. Do not emit a final match or mismatch.

- Second read. If C2 >= 95, continue using the rescued value. If C2 < 95, label the extraction unresolved (the business-facing label may be 'AI can't read') and route it to human review.

- Reference decision. For a trusted TIN or Name, compare the normalized value to an available, unambiguous masterfile result. Match becomes VERIFIED_MATCH; non-match becomes CONFIRMED_MISMATCH.

# 2. Feasibility verdict by capability

| Capability | Verdict | Current fit | Required change |
| --- | --- | --- | --- |
| Schema-constrained extraction | Feasible | The Gemini client already requests strict JSON structured output. | Extend from group-level confidence to per-field attempts and evidence. |
| Field-level confidence | Conditional | The contract stores confidence for period, payee, payor, tax rows, and signer groups. | Create a calibrated per-field score; do not rely on self-reported confidence alone. |
| Focused re-read | Feasible | A crop-based payor-signer verification flow already demonstrates the pattern. | Generalize cropping, prompts, attempt persistence, and one-rescue limits. |
| TIN/Name reference check | Feasible | Masterlist lookup and normalization already exist. | Add exact/ambiguous/unavailable states and stronger name-match rules. |
| Automated final labeling | Not safe as drawn | Current validation can turn masterlist misses directly into errors. | Insert a hard read-confidence gate and richer field dispositions. |
| Human review and learning | Partial | Overrides and audit foundations exist, but the diagram's queue/case loop is not a complete field workflow. | Add review cases, evidence display, reviewer outcomes, and calibration feedback. |

# 3. Corrections required before implementation

## 3.1 Make 95 a hard gate, not a weighted outcome

The diagram calculates separate weighted Match Confidence and Mismatch Confidence scores. Those formulas can cross 95 even when the field read is below 95, directly contradicting the narrative.

| Diagram formula | Example inputs | Composite result | Why it fails |
| --- | --- | --- | --- |
| Match: 45% read + 35% comparison + 15% masterfile + 5% consistency | Read 90; all other inputs 100 | 95.5 | It would auto-accept a masterfile match even though the read is below the required 95. |
| Mismatch: 55% read + 30% comparison + 10% masterfile + 5% contradiction | Read 91; all other inputs 100 | 95.05 | It would auto-confirm a mismatch even though the read is below the required 95. |

RECOMMENDED RULE: Final match or mismatch = trusted read gate AND deterministic reference result. Composite scores may be retained for ranking or review prioritization, but they cannot bypass either gate.

## 3.2 Resolve score-definition conflicts

- The first-read formula includes 15% 'second-pass agreement,' but no second pass exists yet. Remove this term from C1 or explicitly define an independent extraction within the first operation.

- The narrative alternates between '95% pataas' and '>95%.' Standardize the bands as C >= 95, 80 <= C < 95, and C < 80 so 95 and 80 have exactly one route.

- A low-confidence read is not evidence that the form is wrong. Use UNRESOLVED_EXTRACTION or NEEDS_REVIEW internally; reserve UNREADABLE for a human-confirmed outcome.

- Schema, range, and cross-field checks are guardrails, not proof that the image was transcribed correctly. A value may be plausible and still be read incorrectly.

## 3.3 Separate reference problems from form problems

A trusted extracted value may fail reference comparison because the masterfile is unavailable, stale, duplicated, or missing a legitimate party. Those states must not be reported as a confirmed form mismatch. TIN and Name also require different rules: prefer exact normalized TIN matching; use Name matching as secondary evidence with explicit ambiguity handling.

# 4. Recommended decision flow

The corrected flow makes the extraction-confidence gate explicit and keeps reference health independent. It also prevents the system from calling a business error when the AI is still uncertain about the text.

Figure 1. Corrected field-level decision flow. Mismatch is reachable only after a trusted read.

# 5. Authoritative decision matrix

| Condition | Action | Reference step | Final disposition |
| --- | --- | --- | --- |
| C1 < 80 | Do not re-read automatically under the stated policy; create review item. | No final reference classification. | Needs review - low confidence |
| 80 <= C1 < 95 and C2 < 95 | Stop automated classification after one focused re-read. | Any comparison remains provisional. | Unresolved extraction |
| 80 <= C1 < 95 and C2 >= 95 | Use the rescued value as the trusted transcription. | TIN/Name only: compare with a healthy, unambiguous masterfile. | Accepted read / Verified match / Confirmed mismatch |
| C1 >= 95 | Use the first-read value as the trusted transcription. | TIN/Name only: compare with a healthy, unambiguous masterfile. | Accepted read / Verified match / Confirmed mismatch |
| Trusted TIN/Name; masterfile unavailable or ambiguous | Preserve trusted extraction, but block match/mismatch automation. | Create reference-review item. | Reference review |
| Trusted value; hard format or domain rule fails | Do not silently accept. Preserve the read and record the deterministic failure. | Reference check may be unnecessary. | Validation error / Needs review |

## 5.1 What counts as a legitimate error

- C1 >= 95, the field is TIN or Name, the masterfile is available and unambiguous, and the normalized value does not match.

- 80 <= C1 < 95, C2 >= 95 after a focused re-read, and the rescued normalized value still does not match a healthy, unambiguous masterfile result.

## 5.2 What counts as 'AI can't read'

- C1 < 80: immediate review under the requested rule; internally label as low-confidence first read.

- 80 <= C1 < 95 and C2 < 95: unresolved after focused re-read.

If a human reviewer can read and correct the value, the final state should be HUMAN_CORRECTED rather than UNREADABLE. Use HUMAN_UNREADABLE only when the source itself cannot be read.

# 6. Current repository fit and required changes

The current repository already contains several building blocks. The implementation is therefore an extension of the existing worker and UI, not a greenfield system.

| Area | Observed current behavior | Gap against requested workflow | Recommended change |
| --- | --- | --- | --- |
| Extraction contract | Strict structured JSON; confidence is grouped into period, payee, payor, taxRows, and signer. | No authoritative confidence/evidence record for every individual field. | Return and persist one field record per value and per attempt. |
| Gemini client | Whole-document extraction with provider retry; dedicated crop extraction exists for payor signer verification. | No general field-level rescue operation or field-attempt audit trail. | Generalize the crop/prompt pattern into extractField(fieldKey, crop, context). |
| Masterlist lookup | Uses the first nine TIN digits, then normalized Name substring search; any result becomes matched. | No explicit exact, ambiguous, duplicate, stale, or unavailable result. | Return reference status, candidate count, match method, strength, and masterfile version. |
| Validation | A masterlist miss contributes directly to invalid/error status. | An uncertain AI read can be treated as a business error. | Gate masterfile error classification behind calibrated read confidence. |
| Persistence | Certificate confidence is stored as a summary JSON; primary statuses are accepted, error, and duplicate. | The state model cannot explain field attempts and review reasons cleanly. | Add field attempts/decisions and review-case persistence, or a versioned field-decision JSON contract. |
| UI and review | Field confidence display, extraction retry, audit, and certificate override foundations exist. | No complete review queue that shows C1/C2, evidence crop, reference result, and final rationale. | Add evidence-first review cards and capture reviewer confirmation, correction, and unreadable outcomes. |

KEY CODE IMPACT: The most important behavioral change is in certificate validation: masterlist_not_found must stop being an unconditional error and become a reference outcome evaluated only after the field-read gate.

# 7. Recommended implementation design

## 7.1 Field-attempt record

Persist enough information to reproduce every automated decision. A single overall confidence number is not sufficient for audit, rescue, or model-version monitoring.

| Field group | Required attributes |
| --- | --- |
| Identity | documentId, certificateId, fieldKey, fieldType, attemptNo, sourcePage, sourceRegion |
| Extraction | rawValue, normalizedValue, rawConfidence, calibratedConfidence, evidenceExcerpt, evidenceSource |
| Provenance | provider, modelVersion, promptVersion, schemaVersion, createdAt, latency, token usage |
| Reference | referenceStatus, matchMethod, matchStrength, candidateCount, masterfileVersion, comparedAt |
| Decision | extractionState, finalDisposition, reasonCodes, reviewCaseId, resolvedBy, resolvedAt |

## 7.2 Confidence is a calibrated estimate, not a prompt field

Gemini can return schema-constrained JSON and can expose output-token log probabilities on supported APIs. Those capabilities make instrumentation possible, but neither a model's self-assigned score nor token likelihood is automatically a calibrated probability that a visual field was transcribed correctly. That interpretation must be learned and tested on TaxTrack data.

- Keep raw signals separate: model self-score, token log probability where usable, source-evidence localization, image quality, deterministic format checks, form-family detection, and independent re-read agreement.

- Exclude masterfile match strength from read confidence. Reference evidence answers a different question.

- Fit and validate a calibrator per field family or use conservative empirical bands. Track calibration error and precision at the >= 95 gate.

- Make the re-read meaningfully different: isolate the field crop, include its label and expected format, use deterministic settings, and record whether C1 and C2 values agree. Repeating the same whole-document prompt produces correlated errors.

## 7.3 Bounded rescue execution

Allow one semantic re-read per field. Batch keyed crops when needed to bound cost and latency. Keep provider retry counts separate from semantic attempts, and persist each result for audit.

# 8. Primary risks and mitigations

| Risk | Failure mode | Required mitigation |
| --- | --- | --- |
| Uncalibrated confidence | A displayed 95 does not mean 95% field correctness. | Shadow evaluation on labeled forms; threshold calibration by field and image-quality band. |
| Correlated re-reads | The model confidently repeats the same mistake. | Use isolated crops, deterministic focused prompts, agreement checks, and human sampling. |
| Masterfile quality | Stale, duplicate, or missing records create false form errors. | Version the masterfile; expose ambiguous/unavailable states; measure reference coverage. |
| Name matching | Substring or alias logic causes false matches or misses. | Prefer exact TIN; use canonical Name rules and ambiguity thresholds; never take the first arbitrary hit. |
| Model drift | A model or prompt update shifts score behavior. | Persist model/prompt versions; rerun a frozen regression set before rollout. |
| Cost and latency | Many uncertain fields create an N-call rescue fan-out. | One rescue maximum, keyed crop batching, concurrency limits, and queue backpressure. |
| Audit and privacy | Sensitive TIN/Name data lacks decision traceability or leaks into logs. | Store bounded evidence with access control; mask logs; retain immutable attempts and reviewer actions. |

# 9. Validation and rollout plan

- Define the truth set. Build a stratified labeled corpus across form variants, scan quality, handwriting/printing, TIN/Name formats, and genuine masterfile mismatches.

- Instrument in shadow mode. Record C1, rescue eligibility, C2, evidence, provisional reference result, and the outcome the new rules would have produced without changing production status.

- Calibrate and select thresholds. Validate the >= 95 gate separately for TIN, Name, and other high-impact fields. Optimize mismatch precision first, then automation rate.

- Pilot with mandatory human confirmation. Allow automatic routing and prioritization, but require review for would-be mismatches until false-mismatch performance meets the business target.

- Enable limited automation. Release one field family and form-quality band at a time, with drift monitoring and immediate rollback to review.

Recommended operating metrics: false-mismatch rate, mismatch precision, verified-match precision, automation rate, manual-review rate, rescue rate, rescue precision, human correction rate, reference ambiguity rate, model/prompt drift, p95 latency, and cost per processed form.

# 10. Production go/no-go gates

| Gate | Pass condition | Decision if unmet |
| --- | --- | --- |
| Hard gating | No code path can emit VERIFIED_MATCH or CONFIRMED_MISMATCH when the accepted read confidence is below 95. | NO-GO |
| Calibration | Threshold performance is measured on representative labeled forms with confidence intervals and approved business targets. | NO-GO |
| Reference integrity | Masterfile version, availability, uniqueness, match method, and ambiguity are recorded for every reference decision. | NO-GO |
| Auditability | C1/C2 attempts, source evidence, model/prompt versions, reason codes, and human actions are reproducible. | NO-GO |
| Review operations | Reviewers can see the source crop, extracted value, confidence, comparison evidence, and correct/confirm/unreadable actions. | NO-GO |
| Regression and drift | A frozen benchmark and ongoing monitoring detect material changes after model or prompt updates. | NO-GO |

# 11. Final recommendation

DECISION: Proceed with a prototype and shadow-mode implementation. Do not enable automatic legitimate-error labeling from the diagram's weighted Match/Mismatch Confidence formulas. Replace them with hard gates and calibrated field confidence, then introduce production automation only after the go/no-go conditions above pass.

In short: the flow is possible. Its business principle is correct, and the repository has reusable foundations. The current diagram is an excellent orchestration sketch but not yet a safe scoring specification. The redesign is contained and implementable, with confidence calibration and masterfile governance as the two non-negotiable prerequisites.

## Recommended implementation priority

- Correct the state model and hard-gate logic.

- Add field-level attempts, evidence, and a general focused re-read operation.

- Refactor masterfile lookup into match, mismatch, ambiguous, missing-reference, and unavailable outcomes.

- Run shadow-mode calibration and implement the evidence-first review queue.

- Enable limited automation only after measured precision targets are met.

# Appendix A. Narrative-to-rule traceability

| Source statement | Authoritative interpretation |
| --- | --- |
| All extracted fields receive confidence. | Persist field-level read confidence and evidence for every attempt; group-level summaries are insufficient. |
| 95% or higher is 'goods.' | Use C >= 95 as the hard trusted-read boundary, subject to deterministic format/domain rules. |
| TIN or Name is compared to the masterfile. | Only trusted TIN/Name values receive a final reference disposition; other fields receive accepted/validation states. |
| 80%-94% is re-read with a focused prompt. | Use 80 <= C1 < 95; run one field-level rescue and evaluate C2 independently. |
| Below 80% is for review. | Create a review item immediately and block final match/mismatch classification. |
| A high-confidence second mismatch is a legitimate error. | Require C2 >= 95 plus a healthy, unambiguous masterfile non-match. |
| Still below 95 on the second read means AI can't read. | Use UNRESOLVED_EXTRACTION before review; human review determines corrected versus truly unreadable. |

# Appendix B. Source sequence diagram

The diagram below is embedded for traceability. Figure 1 and the decision matrix in this memo are the recommended implementation authority where they differ from the original weighted-confidence branches.

Figure 2. Original TaxTrack confidence-score sequence diagram supplied for analysis.

# Appendix C. Sources reviewed

1. Requestor-provided Tagalog/English narrative defining the confidence bands, focused re-read, masterfile comparison, legitimate-error cases, and 'AI can't read' cases (30 July 2026).

2. TaxTrack_Confidence_score.png, requestor-provided sequence diagram.

3. Current TaxTrack repository: backend/worker/src/langgraph/services/extractionContract.ts; backend/worker/src/langgraph/services/geminiClient.ts; backend/worker/src/langgraph/nodes/processCertificates.ts; backend/worker/src/langgraph/utils/payorSignerVerification.ts; backend/worker/src/db/schema.ts.

4. Google AI for Developers, Structured outputs (accessed 30 July 2026).  Google structured outputs documentation

5. Google AI for Developers, GenerateContent API reference: responseLogprobs and logprobs (accessed 30 July 2026).  Google GenerateContent API reference

6. Google Cloud, Document AI response structure: OCR/entity confidence and image-quality scores (accessed 30 July 2026).  Google Document AI response documentation

Analytical note: statements about confidence calibration are engineering inferences from the difference between token/model signals and observed field correctness. They should be validated empirically against TaxTrack's labeled form corpus.